# Prairie du Chien Public Schools

# Innovation for Success TM

# BUILDING AND GROUNDS MEETING OF THE PRAIRIE DU CHIEN BOARD OF EDUCATION

# Public notice is hereby given as required by law that a meeting of the Prairie du Chien Board of Education will convene on October 21, 2013 at High School Conference Room, 800 E. Crawford Street , Prairie du Chien, Wisconsin, 6:30 a.m.

CALL TO ORDER

Meeting was called to order at 6:30 a.m.

Atkins-present		Panka-present		Morovits-Feye- present	Achenbach- present

Also in attendance Luke Lucas for full meeting and Drew Johnson was their first 20 minutes and Andy Banasik for last 10 minutes.

Discussion/action BAK Dock and steps

Jim will create an RFP for BV back water and concrete project

BAK Dock and Step Concrete deterioration- summer 2014

Discussion/action ON SPEAKERS ON HS FOOTBALL FIELD

Speakers at HS Field- will have Luke check with locals and also get in the outside consultant to demo.  Looking at Spring 2014 for install

Discussion on HS possible future projects:

  - High School Art room upgrade; safety, space, plumbing issues, technology, etc.

  - Agricultural and biological sciences classrooms updates, shop, labs, and greenhouse; modernize, expand, energy use, etc.

  - Performing Arts Center: larger performance venue, safety issue, multiple uses, community usage, etc.

  - Gymnasium space: more space, scheduling issues, community usage, etc.

All HS project items left for future discussion when Drew is present

OTHER BUILDING AND GROUNDS ITEMS

Updates:

- Fall Break will see West Vestibule at Bluff View being installed

- Bleacher upgrade at High School lots of displeasure voiced on the look and shoddy workmanship.  Luke to get with contractor to at least fix the exposed ends before basketball season begins.

- Some discussion on what happens to the upkeep on the front parking lot now that the hospital is being built.  Do we or should we discuss with Bill at Hospital some type of maintenance until the lease is up or returned to us when the new hospital is operational.

PARKING LOT

  - High School air conditioning plan for remaining High School main classrooms; safety issue, ability to lock school down-no discussion

  - Bluff View V-Plow replacement; request to update the Bluff View snow plow for the pickup at a cost of about $5000.  This is a convertible V-Plow. Estimated 2 year payback with efficiency; less staffing time plowing snow; continue to use existing truck.-added to regular November Board agenda with Luke getting quotes on new truck

  - B.A. Kennedy Library make-over (discussions with staff are starting, PTO and other Community members will also be brought into the discussion).-tabled until Drew is present

  - Bluff View acid washing and resealing bricks for Summer 2014

  - High School building work in Summer of 2013-wait and see on Little Theatre how new flashing works out to determine future 2014 project

ADJOURNMENT

Adjourned meeting at 7:45 a.m.

__________________________________

Joe Atkins, President

Notes taken by Joe Atkins