BUILDING AND GROUNDS COMMITTEE MEETING OF THE PRAIRIE DU CHIEN BOARD OF EDUCATION

Public notice is hereby given as required by law that a Meeting of the Prairie du Chien Board of Education will convene on April 22, 2013 in the High School Conference Room, 800 E. Crawford Street, Prairie du Chien, Wisconsin, 6:30 a.m.

CALL TO ORDER

Meeting was called to order by President, Joe Atkins at 6:30 a.m.

Atkins-present  		Achenbach- present

Forsythe-present	Panka-present

SELECT CHIRPERSON AND THAT PERSON IS REQUIRED TO REPORT BACK MONTHLY TO SCHOOL BOARD MEETING

Joe Atkins

SET YEARLY CALENDAR FOR COMMITTEE MEETINGS, MEET AT LEAST ONCE A MONTH

Third Monday am

HS GYMNASIUM BLEACHERS POSSIBLE APPROVAL: COST FROM A BLEACHER REHAB COMPANY; BOARD HAS AUTHORIZED UP TO $60,000

Motion by Lonnie Achenbach seconded by Joe Atkins to approve the above bleachers for gymnasium with all in favor.  Motion carried.

BV FOB FOR ENTRANCE

Jim Stoehr will get prices

BV SAFETY UPGRADE; THE DOORS AND LOCKS AS APPROVED AT BOARD MEETING ARE ORDERED; THE INTERNAL CREW PLANS TO BREAK INTO BLUFF VIEW OFFICE WALL DURING SUMMER

Everything is in

INSTALL EPOXY FLAKE FLOORING AT BV IN ROOM 101, BAND ROOM AND CHORUS ROOM

Estimate $15,622, will wait until discussion of fund balance

ENERGY EFFICIENCY EXEMPTION, $100,000 PLAN; GYM LIGHTING, EXTERIOR ENVELOPE, WALL PACK LIGHTS, REPLACE INEFFIENT AIR CONDITIONERS

RFP for A/C units

JIM STOEHR IS DEVELOPING A PLAN FOR THE INSTALLATION OF THE SOUND DOOR FOR THE BLUFF VIEW OFFICE AS APPROVED IN BUILDINGS AND GROUNDS

Jim will order

UPDATE: BLUFF VIEW FIELDS

Williams Landscaping looking at drainage; too wet now to access

UPDATE: HS GAZEBO PLAN; MEETINGS IN HIGH SCHOOL ONGOING

Building trades class, pouring a floating slab around

UPDATE: HIGH SCHOOL ENVELOPE REPAIRS ON HOLD UNTIL WARM WEATHER

Still on hold

UPDATE: BV WEATHER VESTIBULE ON NORTH ENTRANCE

UPDATE: HS BACK DOOR CONCRETE/BLACKTOP; DISCUSSED BLACKTOP OPTIONS

Attempting to meet with Iverson authority to Luke to pursue

UPDATE; RFP WAS EXTENDED DUE TO SNOW COVERING THE LOT-COLLECTING PROPOSALS FOR SEALING HS PARKING LOT AND SERVICE ROADS

Ask for more information from proposed submitters

FUTURE: COMMITTEE ADDED HS GREENHOUSE BACK ON ITEMS TO STUDY FOR POSSIBLE BUILDING PROJECT IN SUMMER 2014; FILE REOPENED

FUTURE: CONTINUE TO LOOK AT OPTIONS FOR HS ART ROOM UPGRADE; SPACE, PLUMBING ISSUES, TECHNOLOGY, ETC.

POSSIBLE ADDITION; JIM STOEHR HAS A REQUEST TO UPDATE THE BLUFF VIEW SNOW PLOW FOR THE PICKUP AT COST LESS THAN $5000.  THIS IS A CONVERTIBLE V-PLOW.  ESTIMATED 2 YEAR PAYBACK WITH LESS STAFFING TIME PLOWING SNOW.  CONTINUE TO USE EXISTING TRUCK

LONG-TERM BUILDING AND GROUNDS PLAN

SECURITY LOOK AT OTHER OPTIONS INCLUDING WIRELESS

ADJOURNMENT

Meeting adjourned at 7:45 a.m.

__________________________________

Joe Atkins, President

Notes taken by Drew Johnson